AGILE SPRINT PLANNING &

USER STORY WORKSHOP

AI-Based Financial Fraud Detection and Transaction Monitoring System

Prepared by: Bheeshma L

B.E COMPUTER SCIENCE ENGINEERING – SIMATS Engineering

Assignment: Agile Sprint Planning & User Story Workshops

# 1. Project Vision and Stakeholders

## 1.1 Project Vision

To build an intelligent, real-time AI and Machine Learning powered fraud detection and transaction monitoring platform that continuously analyzes banking and digital payment transactions, identifies abnormal spending behavior, generates instant fraud alerts, and supports investigation teams with actionable analytics — thereby minimizing financial losses, reducing false positives, strengthening regulatory compliance, and improving customer trust in digital financial services.

## 1.2 Project Objectives

- Monitor financial transactions across channels in real time.

- Detect fraudulent activities using AI/ML models.

- Analyze customer transaction behavior to identify anomalies.

- Generate real-time fraud alerts for suspicious activity.

- Reduce false-positive fraud detections to avoid customer friction.

- Support fraud investigation teams through analytics dashboards.

- Ensure compliance with financial and data-protection regulations.

- Improve overall transaction security and banking efficiency.

## 1.3 Key Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| Bank / Financial Institution (Product Owner) | Owns the product vision, funds the project, and prioritizes the backlog based on business value. |
| Fraud Risk & Investigation Team | Uses the system daily to review alerts, investigate flagged transactions, and confirm/dismiss fraud cases. |
| Compliance & Regulatory Officers | Ensure the platform meets RBI/PCI-DSS/AML and data-protection requirements; consume audit reports. |
| Data Science / ML Engineering Team | Builds, trains, and tunes the fraud-detection and anomaly-detection models. |
| Software Development (Scrum) Team | Designs, develops, tests, and deploys the platform's features each sprint. |
| Scrum Master | Facilitates ceremonies, removes impediments, and coaches the team on Agile practices. |
| IT Security & Infrastructure Team | Manages secure hosting, encryption, access control, and system uptime. |
| Bank Customers (End Users) | Indirect beneficiaries who receive fraud alerts and expect secure, uninterrupted transactions. |
| Customer Support Team | Handles customer queries and disputes arising from fraud alerts or blocked transactions. |
| External Auditors / Regulators | Periodically review system logs and compliance reports. |

# 2. Epics and User Stories

The product backlog is organized into eight Epics derived directly from the problem statement's objectives. Each Epic is broken down into User Stories using the standard Agile format.

## Epic 1: Real-Time Transaction Monitoring

As a bank system, I want all incoming transactions to be captured and monitored in real time, so that no fraudulent transaction goes unnoticed.

As a fraud analyst, I want to view a live dashboard of ongoing transactions, so that I can track transaction volume and spot spikes instantly.

## Epic 2: AI/ML-Based Fraud Detection Engine

As a data scientist, I want to deploy machine learning models that score each transaction for fraud risk, so that suspicious transactions are automatically flagged.

As a fraud analyst, I want the system to continuously retrain models on new fraud patterns, so that detection accuracy improves over time as fraud tactics evolve.

## Epic 3: Customer Transaction Behavior Analytics

As a system, I want to build a behavioral profile for each customer based on historical spending, so that deviations from normal behavior can be identified.

As a fraud analyst, I want to compare a transaction against a customer's typical spending pattern, so that I can judge genuine anomalies versus normal variation.

## Epic 4: Real-Time Fraud Alerts

As a fraud analyst, I want to receive instant alerts when a high-risk transaction is detected, so that I can act before financial loss occurs.

As a customer, I want to be notified immediately of a suspicious transaction on my account, so that I can confirm or deny it quickly.

## Epic 5: False-Positive Reduction

As a fraud analyst, I want the system to rank alerts by confidence score, so that I can prioritize genuinely high-risk cases first.

As a customer, I want legitimate transactions to not be repeatedly blocked, so that I do not experience unnecessary friction while banking.

## Epic 6: Fraud Investigation Support

As a fraud investigator, I want an analytics dashboard with case details and transaction history, so that I can investigate flagged cases efficiently.

As a fraud investigator, I want to add notes and mark a case as confirmed fraud or false alarm, so that the model can learn from investigation outcomes.

## Epic 7: Regulatory Compliance and Reporting

As a compliance officer, I want automated audit-ready reports of flagged and resolved fraud cases, so that the bank remains compliant with regulatory requirements.

As a compliance officer, I want all transaction and alert data to be securely logged and retained, so that we can respond to regulator or auditor requests.

## Epic 8: Transaction Security Enhancement

As a system administrator, I want role-based access control and end-to-end encryption for the platform, so that sensitive financial data is protected from unauthorized access.

As a customer, I want an added verification step for high-risk transactions, so that my account stays protected even if my credentials are compromised.

# 3. Acceptance Criteria (Given–When–Then)

Acceptance criteria are defined for the highest-priority user stories that form the initial sprint scope.

### US-01. Real-time transaction capture

Given a customer initiates a banking or payment transaction,

When the transaction is submitted for processing,

Then the system captures and timestamps the transaction within 1 second and forwards it to the fraud-scoring engine.

### US-02. ML-based fraud risk scoring

Given a transaction has been captured by the monitoring pipeline,

When the ML model evaluates it against trained fraud patterns,

Then the system assigns a fraud-risk score (0–100) and tags the transaction as Low, Medium, or High risk within 2 seconds.

### US-03. Customer behavior profiling

Given a customer has at least 30 days of transaction history,

When a new transaction is received,

Then the system compares it against the customer's behavioral profile (amount, location, frequency, merchant category) and flags significant deviations.

### US-04. Real-time fraud alert to analyst

Given a transaction is scored as High risk,

When the fraud-scoring engine confirms the risk level,

Then an alert is pushed to the fraud analyst dashboard and, where configured, to the customer's registered device within 5 seconds.

### US-05. Alert prioritization to reduce false positives

Given multiple alerts are open in the analyst queue,

When the analyst opens the dashboard,

Then alerts are sorted by confidence score, with the highest-risk, lowest-false-positive-likelihood cases shown first.

### US-06. Investigation case management

Given an analyst opens a flagged transaction,

When the analyst reviews transaction details and adds an investigation note,

Then the analyst can mark the case as 'Confirmed Fraud' or 'False Positive', and the outcome is stored and fed back to the model training pipeline.

### US-07. Compliance audit reporting

Given a compliance officer requests a report for a given date range,

When the officer selects the report type and period,

Then the system generates a downloadable, audit-ready report showing all flagged, investigated, and resolved cases within that period.

### US-08. Secure access control

Given a user attempts to log into the platform,

When valid role-based credentials and multi-factor authentication are provided,

Then access is granted only to the modules permitted for that user's role, and the attempt is logged.

# 4. Product Backlog Prioritization

The backlog is prioritized using the MoSCoW technique, ranking items by business value, customer impact, and technical dependency. Real-time monitoring and core fraud detection form the foundation that later epics depend on, so they are prioritized first.

| # | Backlog Item (Epic) | Priority | Business Value / Justification |
| --- | --- | --- | --- |
| 1 | Real-Time Transaction Monitoring | Must Have | Foundational data pipeline; every other feature depends on live transaction capture. |
| 2 | AI/ML-Based Fraud Detection Engine | Must Have | Core value proposition — directly reduces financial losses. |
| 3 | Real-Time Fraud Alerts | Must Have | Enables timely action; delayed alerts defeat the system's purpose. |
| 4 | Customer Transaction Behavior Analytics | Should Have | Improves detection accuracy by contextualizing anomalies. |
| 5 | False-Positive Reduction | Should Have | Improves usability and customer trust; depends on models being live first. |
| 6 | Fraud Investigation Support | Should Have | Needed once alerts start flowing, to act on them efficiently. |
| 7 | Regulatory Compliance and Reporting | Could Have (Sprint 1 groundwork) | Legally required but can be phased in after core detection is stable. |
| 8 | Transaction Security Enhancement | Could Have | Important, but can build on top of an already-functioning monitoring core. |

# 5. Sprint Backlog (Sprint 1)

Sprint 1 focuses on delivering the foundational "Must Have" epics — transaction monitoring, fraud scoring, and real-time alerting — so that an end-to-end fraud-detection flow exists by the end of the sprint.

## 5.1 Selected User Stories for Sprint 1

- US-01: Real-time transaction capture and monitoring

- US-02: ML-based fraud risk scoring

- US-04: Real-time fraud alert to analyst

- US-08: Secure role-based access control (required to safely expose the analyst dashboard)

## 5.2 Task Breakdown

| User Story | Development Tasks |
| --- | --- |
| US-01: Real-time transaction capture | • Design transaction ingestion API • Set up streaming pipeline (Kafka/Event Hub) • Build transaction data schema and storage • Write unit tests for ingestion service |
| US-02: ML-based fraud risk scoring | • Prepare and clean historical transaction dataset • Train baseline fraud-classification model • Build scoring microservice with API endpoint • Integrate scoring service with ingestion pipeline |
| US-04: Real-time fraud alert to analyst | • Design alert data model and severity levels • Build notification service (push/dashboard) • Create analyst alert dashboard UI • Test end-to-end latency (capture → score → alert) |
| US-08: Secure role-based access control | • Implement authentication service with MFA • Define roles (Analyst, Compliance, Admin) • Apply role-based authorization on APIs • Set up access logging |

# 6. Story Point Estimation (Planning Poker / Fibonacci)

Story points were estimated using the Fibonacci sequence (1, 2, 3, 5, 8, 13) via Planning Poker, reflecting relative effort, complexity, and uncertainty rather than absolute time.

| User Story | Story Points | Justification |
| --- | --- | --- |
| US-01: Real-time transaction capture | 8 | Requires a new streaming infrastructure and schema design; high technical complexity and integration risk. |
| US-02: ML-based fraud risk scoring | 13 | Involves data preparation, model training/validation, and building a low-latency scoring service — the most complex story in the sprint. |
| US-03: Customer behavior profiling | 8 | Needs historical data aggregation and profile-comparison logic; moderate-to-high complexity. |
| US-04: Real-time fraud alert to analyst | 5 | Builds on existing scoring output; mainly notification and dashboard work with clear scope. |
| US-05: Alert prioritization | 3 | Sorting/ranking logic on existing alert data; low-to-moderate complexity. |
| US-06: Investigation case management | 5 | CRUD-style case workflow with feedback loop to model training; moderate complexity. |
| US-07: Compliance audit reporting | 5 | Report generation logic is well understood but requires careful data aggregation and formatting. |
| US-08: Secure role-based access control | 3 | Standard authentication/authorization pattern with well-known libraries; low complexity. |

Sprint 1 committed story points: US-01 (8) + US-02 (13) + US-04 (5) + US-08 (3) = 29 points, matching the team's historical velocity of ~28–30 points per two-week sprint.

# 7. Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

"By the end of Sprint 1, deliver a working end-to-end pipeline that captures transactions in real time, scores them for fraud risk using an ML model, and raises real-time alerts to authenticated fraud analysts — establishing the core foundation for the fraud detection platform."

## 7.2 Expected Sprint Deliverables

- A functioning transaction-ingestion pipeline handling live/simulated transaction streams.

- A deployed baseline ML fraud-scoring microservice returning a risk score per transaction.

- A real-time alert notification system pushing high-risk transactions to an analyst dashboard.

- A secure, role-based login system protecting access to analyst and admin views.

- Automated unit and integration tests covering ingestion, scoring, and alerting flows.

- A sprint demo showing one sample transaction flowing end-to-end from capture to alert.

## 7.3 Definition of Done

- Code is reviewed, merged, and passes CI/CD pipeline checks.

- Acceptance criteria for each committed user story are met and verified.

- Unit test coverage meets the team's agreed threshold (e.g., 80%).

- Feature is deployed to the staging environment and demoed at the Sprint Review.

- Documentation (API contracts, model assumptions) is updated.